***Work Breakdown Agreement FIT2099 Assignment 2***

***Team: (Tute08Team2).***

***Members: Darren Yee Jer Shien (Student ID: 31237223)***

***Ng Yi Jie (Student ID: 31158145)***

* **Edit class diagrams for the additional classes that we are adding:**

1. EcoPoint

* Member(s) responsible for this deliverable: Darren Yee
* To be reviewed by: Ng Yi Jie
* To be done by: 30/4/2021

1. VendingMachine

* Member(s) responsible for this deliverable: Ng Yi Jie
* To be reviewed by: Darren Yee
* To be done by: 30/4/2021

1. Dinosaur

* Member(s) responsible for this deliverable: Darren Yee
* To be reviewed by: Ng Yi Jie
* To be done by: 30/4/2021
* **Edit sequence diagrams for the additional classes that we are adding:**

1. VendingMachine

* Member(s) responsible for this deliverable: Ng Yi Jie
* To be reviewed by: Darren Yee
* To be done by: 1/5/2021

1. Breeding

* Member(s) responsible for this deliverable: Darren Yee
* To be reviewed by: Ng Yi Jie
* To be done by: 1/5/2021
* **Create Player Class, Vending Machine, Vending actions class along with all of its items**
  + Member(s) responsible for this deliverable: Ng Yi Jie
  + To be reviewed by: Darren Yee
  + To be done by: 5/5/2021
* **Create Dinosaur class, Dinosaur actions and behaviours**
  + Member(s) responsible for this deliverable: Darren Yee
  + To be reviewed by: Ng Yi Jie
  + To be done by: 5/5/2021
* **Checking and Final Commit for Assignment 2**
* Member(s) responsible for this deliverable: Darren Yee, Ng Yi Jie
* To be done by: 8/5/2021

Agreement:

**I accept this WBA (Darren Yee)**

**I accept this WBA (Yi Jie Ng)**